# ActinoEdit Final Development Plan

## 1. 项目定位

ActinoEdit 是一个面向 放线菌、链霉菌和工业微生物 的本地化 CRISPR 靶点设计工具。

核心目标：

- 支持用户自定义上传微生物基因组文件

- 适配不同微生物的 sgRNA 设计参数

- 支持放线菌 / 链霉菌等高 GC 工业菌

- 支持本地运行，保护企业或实验室菌株数据

- 先做 CLI 核心工具，再做本地 Web 版，后续扩展数据库平台

## 2. 项目名称

ActinoEdit

全称：

ActinoEdit: CRISPR Design Toolkit for Actinomycetes and Industrial Microbes

中文名：

ActinoEdit：放线菌与工业微生物 CRISPR 基因编辑设计工具

## 3. 最终技术路线

最终路线采用：

CLI 核心工具
    ↓
统一 pipeline
    ↓
本地 Web 版
    ↓
一键启动器 / 本地应用封装
    ↓
本地数据库
    ↓
实验室内网平台 / 数据库网站

不建议第一阶段直接做传统 GUI 桌面软件。

推荐路线：

Phase 1：CLI 核心工具
Phase 2：CLI 实用版
Phase 3：本地 Web 版
Phase 4：一键启动器 / 本地应用封装
Phase 5：放线菌特色功能
Phase 6：本地数据库
Phase 7：工业微生物数据库平台

## 4. 为什么选择本地 Web，而不是传统 GUI

ActinoEdit 的核心交互包括：

- 上传 genome FASTA

- 上传 GFF / GBK 注释

- 设置 PAM、spacer length、mismatch 参数

- 选择微生物 profile

- 展示 sgRNA 大表格

- 排序、筛选、下载 CSV / Excel / HTML 报告

这些功能更像一个 生信数据分析应用，而不是传统桌面软件。

因此建议：

第一阶段：CLI
第二阶段：本地 Web
第三阶段：本地 Web 一键启动
第四阶段：数据库平台

本地 Web 的优势：

- 开发速度快

- 更适合展示 pandas 表格和报告

- 用户数据仍然保存在本机

- 后续容易升级为实验室内网平台

- 不需要一开始处理复杂的 PySide6 / Qt 打包问题

## 5. 推荐技术栈

### 5.1 核心工具

语言：Python 3.10+
包管理：uv 或 poetry
CLI：typer
终端输出：rich
序列解析：biopython
数据处理：pandas
Excel 输出：openpyxl
HTML 报告：jinja2
测试：pytest
代码质量：ruff
类型检查：mypy

### 5.2 本地 Web

优先推荐：

NiceGUI

原因：

- 适合构建比 Streamlit 更接近正式产品的本地 Web 应用

- 可以直接调用 Python 后端逻辑

- 后续可以做 native-like 本地窗口

- 比 PySide6 更轻量

- 比 React + FastAPI 更快落地

备选方案：

Streamlit

适合快速原型，但长期产品化能力弱于 NiceGUI。

### 5.3 数据库

第一阶段：无数据库，直接文件输入输出
第二阶段：SQLite 本地数据库
第三阶段：PostgreSQL 实验室内网数据库

## 6. 产品版本规划

v0.1：CLI MVP
v0.2：CLI 实用版，支持脱靶、评分和报告
v0.3：本地 Web MVP
v0.4：本地 Web 一键启动
v0.5：多微生物 profile 支持
v0.6：放线菌特色功能，包括 BGC、CRISPRi、碱基编辑
v0.7：本地 SQLite 项目数据库
v1.0：工业微生物数据库平台

## 7. 核心功能范围

### 7.1 第一阶段必须支持

1. 输入 genome.fasta
2. 输入 annotation.gff 或 annotation.gbk
3. 通过 locus_tag、gene name 或坐标选择目标区域
4. 支持自定义 PAM
5. 支持自定义 spacer length
6. 扫描正负链 sgRNA
7. 计算 GC 含量
8. 输出 CSV

### 7.2 第二阶段必须支持

1. 全基因组脱靶搜索
2. 支持 0–3 mismatch
3. 支持放线菌 / 高 GC 评分
4. 输出 Excel 报告
5. 输出 HTML 报告
6. 支持 organism profile

### 7.3 第三阶段必须支持

1. 本地 Web 上传 genome.fasta
2. 上传 GFF / GBK
3. 选择微生物 profile
4. 自定义 PAM / spacer length / mismatch 参数
5. 运行 sgRNA 设计
6. 展示 guide 表格
7. 表格排序和筛选
8. 下载 CSV / Excel / HTML 报告

### 7.4 后续扩展

1. CRISPRi 设计
2. 碱基编辑分析
3. antiSMASH / BGC 注释整合
4. 批量基因设计
5. 多目标设计
6. guide 库
7. 菌株库
8. 编辑项目管理
9. 测序验证结果归档

## 8. 推荐仓库结构

actinoedit/
  pyproject.toml
  README.md
  LICENSE
  AGENTS.md
  .gitignore

  .github/
    workflows/
      test.yml

  src/
    actinoedit/
      __init__.py
      cli.py
      config.py

      io/
        __init__.py
        fasta.py
        gff.py
        gbk.py

      core/
        __init__.py
        models.py
        sequence.py
        pam.py
        scanner.py
        target.py
        offtarget.py
        scoring.py
        pipeline.py
        profiles.py
        base_editor.py
        crispri.py

      annotation/
        __init__.py
        genes.py
        bgc.py

      reports/
        __init__.py
        tables.py
        excel.py
        html.py
        templates/
          report.html.j2

      web/
        __init__.py
        app.py
        pages.py
        components.py
        state.py
        runner.py

      db/
        __init__.py
        models.py
        crud.py
        init_db.py

  tests/
    test_models.py
    test_fasta.py
    test_gff.py
    test_gbk.py
    test_pam.py
    test_scanner.py
    test_target.py
    test_offtarget.py
    test_scoring.py
    test_pipeline.py
    test_profiles.py
    test_reports.py

  examples/
    demo_genome.fasta
    demo_annotation.gff
    demo_annotation.gbk
    config.yaml

    profiles/
      actinomycete.yaml
      streptomyces.yaml
      ecoli.yaml
      bacillus.yaml
      yeast.yaml
      custom.yaml

  docs/
    design.md
    user_guide.md
    developer_guide.md
    web_app.md
    database.md

  scripts/
    run_web.py
    build_local_app.py

## 9. AGENTS.md

建议在项目根目录创建 AGENTS.md，方便 Codex 理解项目规则。

# AGENTS.md

## Project

ActinoEdit is a Python toolkit and local web application for CRISPR guide RNA design in actinomycetes and industrial microbes.

The project supports custom microbial genomes and organism-specific sgRNA design profiles.

## Product roadmap

1. CLI core tool
2. Reusable design pipeline
3. Local web application
4. One-click local launcher
5. Local database
6. Industrial microbe database platform

## Architecture rules

- Core CRISPR design logic must be independent from CLI and web UI.
- CLI and web UI must both call the same reusable pipeline.
- Do not duplicate biological algorithms in UI code.
- Keep all core modules small and testable.
- The web application is local-first. User data should stay on the user's machine unless explicitly configured otherwise.

## Coding rules

- Use Python 3.10+.
- Use type hints.
- Use dataclasses or pydantic models for core objects.
- Use pytest for testing.
- Use ruff for linting.
- Use mypy for type checking.
- Prefer small, deterministic functions.
- Do not copy GPL or AGPL licensed code from external projects.
- Implement algorithms independently.

## Coordinate system

- External reports use 1-based inclusive genomic coordinates.
- Internal Python slicing uses 0-based half-open coordinates.
- Coordinate conversion must be explicit and tested.

## Sequence rules

- DNA sequences should be normalized to uppercase.
- Ambiguous bases should be handled safely.
- Invalid sequence characters should raise clear errors.
- FASTA, GFF3, and GenBank parsers should provide clear error messages.

## Safety and scope

This is a computational design and annotation tool.

Do not include wet-lab protocols, transformation conditions, culture conditions, or strain-specific operational instructions.

## Validation commands

Run these commands before considering a task complete:

```bash

pytest
ruff check .
mypy src

---

# 10. 核心数据模型

## 10.1 Contig

```text
name
sequence
length
gc_content

## 10.2 GeneFeature

contig
start
end
strand
locus_tag
gene_name
product
feature_type

## 10.3 TargetRegion

contig
start
end
strand
label

## 10.4 GuideCandidate

guide_id
contig
spacer
pam
start
end
strand
pam_start
pam_end
cut_site
gc_content
target_label

## 10.5 OffTargetHit

guide_id
contig
start
end
strand
sequence
mismatch_count
mismatch_positions
nearby_gene

## 10.6 GuideScore

guide_id
specificity_score
gc_score
position_score
homopolymer_penalty
final_score
recommendation

## 10.7 OrganismProfile

name
display_name
default_pam
spacer_length
max_mismatches
recommended_gc_min
recommended_gc_max
high_gc_warning_threshold
prefer_cds_first_third_for_knockout
enable_bgc_annotation
offtarget_strictness

# 11. Organism Profile 设计

不同微生物使用不同默认参数。

## 11.1 Streptomyces / Actinomycete profile

name: streptomyces
display_name: Streptomyces / Actinomycete
default_pam: NGG
spacer_length: 20
max_mismatches: 3
recommended_gc_min: 40
recommended_gc_max: 80
high_gc_warning_threshold: 75
prefer_cds_first_third_for_knockout: true
enable_bgc_annotation: true
offtarget_strictness: high

## 11.2 E. coli profile

name: ecoli
display_name: Escherichia coli
default_pam: NGG
spacer_length: 20
max_mismatches: 3
recommended_gc_min: 35
recommended_gc_max: 70
high_gc_warning_threshold: 65
prefer_cds_first_third_for_knockout: true
enable_bgc_annotation: false
offtarget_strictness: medium

## 11.3 Bacillus profile

name: bacillus
display_name: Bacillus
default_pam: NGG
spacer_length: 20
max_mismatches: 3
recommended_gc_min: 35
recommended_gc_max: 70
high_gc_warning_threshold: 65
prefer_cds_first_third_for_knockout: true
enable_bgc_annotation: false
offtarget_strictness: medium

## 11.4 Yeast profile

name: yeast
display_name: Yeast / small fungal genome
default_pam: NGG
spacer_length: 20
max_mismatches: 3
recommended_gc_min: 30
recommended_gc_max: 70
high_gc_warning_threshold: 65
prefer_cds_first_third_for_knockout: false
enable_bgc_annotation: false
offtarget_strictness: medium

## 11.5 Custom profile

name: custom
display_name: Custom microorganism
default_pam: NGG
spacer_length: 20
max_mismatches: 3
recommended_gc_min: 30
recommended_gc_max: 80
high_gc_warning_threshold: 75
prefer_cds_first_third_for_knockout: true
enable_bgc_annotation: false
offtarget_strictness: medium

# 12. Phase 1：CLI MVP

## 目标

实现第一个可用的命令行工具。

目标命令：

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --pam NGG \
  --spacer-length 20 \
  --output results/guides.csv

输出：

results/guides.csv

## Task 1：初始化项目骨架

### Codex Prompt

Create the initial ActinoEdit Python project.

Requirements:

1. Use Python 3.10+.
2. Use src-layout.
3. Add pyproject.toml.
4. Add dependencies:
   - biopython
   - pandas
   - openpyxl
   - typer
   - rich
   - jinja2
   - pyyaml
   - pytest
   - ruff
   - mypy
5. Create package src/actinoedit.
6. Add CLI entry point actinoedit.
7. Add future web entry point actinoedit-web, but do not implement the web app yet.
8. Add README.md.
9. Add AGENTS.md.
10. Add GitHub Actions workflow to run pytest and ruff.
11. Add tiny artificial demo FASTA and GFF files.
12. Add example organism profile YAML files.
13. Add a smoke test that imports actinoedit and runs actinoedit --help.

Do not implement biological algorithms yet.
Focus on project structure and tooling.

### 验收标准

pip install -e ".[dev]"
actinoedit --help
pytest
ruff check .

## Task 2：核心数据模型

### Codex Prompt

Implement core data models for ActinoEdit.

Create src/actinoedit/core/models.py.

Define typed dataclasses:

1. Contig
2. GeneFeature
3. TargetRegion
4. GuideCandidate
5. OffTargetHit
6. GuideScore
7. OrganismProfile

Coordinate rule:
- Store public genomic coordinates as 1-based inclusive.
- Add helper methods to convert to Python 0-based half-open slices.

Add unit tests for object creation, coordinate conversion, and validation.

## Task 3：FASTA 解析模块

### Codex Prompt

Implement FASTA parser for ActinoEdit.

Create src/actinoedit/io/fasta.py.

Requirements:

1. Read single-contig and multi-contig FASTA.
2. Return dict[str, Contig].
3. Normalize sequences to uppercase.
4. Validate IUPAC DNA bases.
5. Compute length and GC content.
6. Raise clear errors for:
   - empty FASTA
   - duplicate contig names
   - invalid characters
7. Add pytest tests using temporary FASTA files.

## Task 4：GFF3 / GenBank 解析模块

### Codex Prompt

Implement GFF3 and GenBank parsers for ActinoEdit.

Create:

- src/actinoedit/io/gff.py
- src/actinoedit/io/gbk.py

GFF requirements:

1. Parse standard GFF3.
2. Extract gene, CDS, rRNA, and tRNA features.
3. Parse attributes:
   - ID
   - locus_tag
   - gene
   - Name
   - product
4. Handle Prokka-like and Bakta-like GFF styles.
5. Ignore comments and FASTA tail sections.
6. Add search helpers:
   - find_by_locus_tag
   - find_by_gene_name
   - find_features_in_region

GenBank requirements:

1. Parse GenBank files using Biopython.
2. Extract CDS and gene features.
3. Extract locus_tag, gene, product, contig, start, end, strand.
4. Return GeneFeature objects.

Add pytest tests with artificial GFF and GenBank content.

## Task 5：PAM pattern 模块

### Codex Prompt

Implement PAM pattern matching for ActinoEdit.

Create src/actinoedit/core/pam.py.

Requirements:

1. Support IUPAC DNA patterns:
   A, C, G, T, N, R, Y, S, W, K, M, B, D, H, V.
2. Convert PAM patterns such as NGG, NGA, NAG, TTTV, and NNGRRT to regex.
3. Match PAM on forward and reverse-complement strands.
4. Provide:
   - compile_pam(pattern)
   - is_pam_match(sequence, pattern)
   - reverse_complement(sequence)
5. Add tests for:
   - NGG
   - TTTV
   - NNGRRT
   - lowercase input
   - invalid PAM characters

## Task 6：sgRNA 扫描模块

### Codex Prompt

Implement guide scanner for ActinoEdit.

Create src/actinoedit/core/scanner.py.

Requirements:

1. Input:
   - contig name
   - DNA sequence
   - target start/end coordinates
   - PAM pattern
   - spacer length
   - nuclease config

2. Default:
   - SpCas9
   - PAM = NGG
   - spacer length = 20
   - cut offset = 3 bp upstream of PAM

3. Scan both forward and reverse strands.

4. Return GuideCandidate objects.

5. Use 1-based inclusive coordinates in GuideCandidate.

6. Avoid candidates crossing contig boundaries.

7. Calculate GC content of spacer.

8. Generate stable guide_id.

9. Add tests:
   - forward strand target
   - reverse strand target
   - no PAM case
   - multiple PAMs
   - boundary cases

## Task 7：目标区域选择模块

### Codex Prompt

Implement target region selection.

Create src/actinoedit/core/target.py.

Requirements:

1. Select target by:
   - locus_tag
   - gene_name
   - coordinate string: contig:start-end

2. Support optional flank extension.

3. Return TargetRegion.

4. Validate target exists.

5. Resolve ambiguity with clear error messages.

6. Add CLI subcommand:

   actinoedit target-info \
     --genome examples/demo_genome.fasta \
     --gff examples/demo_annotation.gff \
     --target geneA

7. Add tests.

## Task 8：第一版 design 命令

### Codex Prompt

Implement the first working actinoedit design command.

Command:

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --pam NGG \
  --spacer-length 20 \
  --output results/guides.csv

Requirements:

1. Load FASTA.
2. Load GFF or GBK.
3. Resolve target region.
4. Scan guide candidates.
5. Output CSV with:
   - guide_id
   - target_label
   - contig
   - start
   - end
   - strand
   - spacer
   - pam
   - pam_start
   - pam_end
   - cut_site
   - gc_content
6. Print a summary table in terminal using rich.
7. Add integration test.

# 13. Phase 2：CLI 实用版

## 目标命令

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --profile streptomyces \
  --max-mismatches 3 \
  --output-prefix results/geneA

输出：

results/geneA_guides.csv
results/geneA_report.xlsx
results/geneA_report.html

## Task 9：脱靶搜索

### Codex Prompt

Implement simple off-target search.

Create src/actinoedit/core/offtarget.py.

Requirements:

1. Input:
   - genome contigs
   - guide candidates
   - max_mismatches, default 3

2. Search both strands of all contigs.

3. Compare spacer-length windows.

4. Count mismatches.

5. Return OffTargetHit objects.

6. Include the on-target hit and mark it as mismatch_count = 0.

7. Add option to ignore the exact on-target coordinate when summarizing off-target risk.

8. Add tests:
   - exact match
   - 1 mismatch
   - 2 mismatches
   - reverse-complement hit
   - multi-contig genome

## Task 10：放线菌 / 高 GC 评分系统

### Codex Prompt

Implement guide scoring for high-GC actinomycete genomes.

Create src/actinoedit/core/scoring.py.

Requirements:

1. Compute final_score from:
   - specificity score
   - GC content score
   - target position score
   - homopolymer penalty

2. Default scoring:
   - Penalize guides with many off-target hits.
   - Prefer profile-specific GC range.
   - Penalize long homopolymer runs.
   - For knockout mode, prefer guides in the first third of CDS if enabled by profile.

3. Add recommendation:
   - excellent
   - good
   - caution
   - avoid

4. Make weights configurable from config.yaml.

5. Add tests for each scoring component.

6. Add score columns to design CSV output.

## Task 11：Organism Profile 支持

### Codex Prompt

Implement organism profile support for ActinoEdit.

Create src/actinoedit/core/profiles.py.

Requirements:

1. Define OrganismProfile dataclass with:
   - name
   - display_name
   - default_pam
   - spacer_length
   - max_mismatches
   - recommended_gc_min
   - recommended_gc_max
   - high_gc_warning_threshold
   - prefer_cds_first_third_for_knockout
   - enable_bgc_annotation
   - offtarget_strictness

2. Load profiles from YAML files under examples/profiles/.

3. Provide built-in default profiles:
   - actinomycete
   - streptomyces
   - ecoli
   - bacillus
   - yeast
   - custom

4. Add CLI option:
   --profile streptomyces

5. If user provides --pam or --spacer-length, these should override profile defaults.

6. Add tests for profile loading and parameter override behavior.

## Task 12：统一 pipeline

### Codex Prompt

Implement a reusable design pipeline for ActinoEdit.

Create src/actinoedit/core/pipeline.py.

Requirements:

1. Create a DesignInput dataclass with:
   - genome_path
   - annotation_path
   - target
   - pam
   - spacer_length
   - max_mismatches
   - organism_profile
   - output_prefix

2. Create a DesignResult dataclass with:
   - target_region
   - guide_candidates
   - off_target_hits
   - guide_scores
   - warnings
   - output_files

3. Implement run_design_pipeline(input: DesignInput) -> DesignResult.

4. The pipeline should call existing modules:
   - FASTA parser
   - GFF / GBK parser
   - target resolver
   - PAM scanner
   - off-target search
   - scoring
   - report exporters

5. The pipeline must not depend on Typer CLI or web UI.

6. Update the CLI design command to call run_design_pipeline.

7. Add tests for pipeline execution using artificial demo FASTA and GFF files.

## Task 13：Excel 和 HTML 报告

### Codex Prompt

Implement reporting module.

Create:
- src/actinoedit/reports/tables.py
- src/actinoedit/reports/excel.py
- src/actinoedit/reports/html.py
- src/actinoedit/reports/templates/report.html.j2

Requirements:

1. Convert guides, scores, and off-target summaries to pandas DataFrames.

2. Export Excel with multiple sheets:
   - guide_candidates
   - off_targets
   - parameters
   - warnings

3. Export HTML report with:
   - project summary
   - target region
   - top guides
   - off-target summary
   - warnings

4. Update CLI:

   --output-prefix results/geneA

   creates:
   - results/geneA_guides.csv
   - results/geneA_report.xlsx
   - results/geneA_report.html

5. Add tests for file creation.

# 14. Phase 3：本地 Web MVP

## 目标

实现本地 Web 应用。

启动命令：

actinoedit-web

打开本地页面：

http://127.0.0.1:8080

本地 Web 应调用：

run_design_pipeline()

不能在 UI 代码中重复实现算法。

## Task 14：本地 Web 项目骨架

### Codex Prompt

Add a local web application for ActinoEdit using NiceGUI.

Create:

- src/actinoedit/web/app.py
- src/actinoedit/web/pages.py
- src/actinoedit/web/components.py
- src/actinoedit/web/state.py
- src/actinoedit/web/runner.py

Requirements:

1. Add command:

   actinoedit-web

2. The command should start a local web app.

3. App title:

   ActinoEdit Local - CRISPR Design Toolkit

4. Create a single-page local web UI with sections:
   - Input files
   - Organism profile
   - CRISPR parameters
   - Target input
   - Run design
   - Results table
   - Warnings
   - Downloads

5. Do not implement pipeline execution yet.
6. Add smoke tests that import web modules.

## Task 15：本地 Web 文件上传和参数表单

### Codex Prompt

Implement input controls for ActinoEdit local web app.

Requirements:

1. Add file upload or file path input for:
   - genome FASTA
   - annotation GFF or GBK

2. Add organism profile dropdown:
   - actinomycete
   - streptomyces
   - ecoli
   - bacillus
   - yeast
   - custom

3. Add parameter inputs:
   - PAM
   - spacer length
   - max mismatches
   - recommended GC min
   - recommended GC max

4. Add target input supporting:
   - locus_tag
   - gene name
   - contig:start-end

5. When a profile is selected, update default parameters.

6. Allow users to manually override profile defaults.

7. Add basic validation and clear error messages.

## Task 16：连接本地 Web 与 pipeline

### Codex Prompt

Connect ActinoEdit local web app to run_design_pipeline.

Requirements:

1. When the user clicks Run Design:
   - collect file inputs
   - collect profile and CRISPR parameters
   - collect target input
   - create DesignInput
   - call run_design_pipeline

2. Show progress and log messages.

3. Keep the UI responsive during analysis.

4. When the pipeline finishes:
   - show summary statistics
   - show warnings
   - show output file paths
   - populate the guide result table

5. If an error occurs:
   - show a clear error message
   - keep traceback details in a collapsible debug log

## Task 17：结果表格、筛选和下载

### Codex Prompt

Improve ActinoEdit local web results display.

Requirements:

1. Display guide candidates in an interactive table.

2. Columns:
   - guide_id
   - target_label
   - contig
   - start
   - end
   - strand
   - spacer
   - pam
   - gc_content
   - off_target_0mm
   - off_target_1mm
   - off_target_2mm
   - off_target_3mm
   - final_score
   - recommendation

3. Add sorting by:
   - final_score
   - gc_content
   - off-target count

4. Add filters:
   - recommendation
   - GC range
   - max off-target count

5. Add download buttons:
   - CSV
   - Excel
   - HTML report

6. Add copy selected guide rows to clipboard if supported.

## Task 18：本地 Web Demo 模式

### Codex Prompt

Add demo mode to ActinoEdit local web app.

Requirements:

1. Add a "Load Demo Dataset" button.

2. Use:
   - examples/demo_genome.fasta
   - examples/demo_annotation.gff
   - profile: streptomyces
   - target: geneA
   - PAM: NGG

3. Populate all input fields automatically.

4. Allow the user to run the demo design.

5. Update README with demo instructions.

# 15. Phase 4：一键启动和本地应用封装

## 目标

让非编程用户不需要理解命令行。

目标体验：

双击 ActinoEdit
    ↓
自动启动本地服务
    ↓
自动打开浏览器
    ↓
用户在本地页面完成 sgRNA 设计

## Task 19：一键启动器

### Codex Prompt

Add one-click local launcher support for ActinoEdit.

Requirements:

1. Add script:

   scripts/run_actinoedit_local.py

2. The script should:
   - start actinoedit-web
   - bind to 127.0.0.1
   - choose a default port
   - open the default browser automatically
   - print local URL

3. Add CLI option:
   actinoedit-web --open-browser

4. Add README instructions for:
   - command-line users
   - non-programming users

## Task 20：本地打包

### Codex Prompt

Add local application packaging support for ActinoEdit.

Requirements:

1. Add PyInstaller configuration for packaging actinoedit-web launcher.

2. Support building:
   - Windows executable
   - macOS app bundle
   - Linux executable

3. Add build scripts:
   - scripts/build_windows.ps1
   - scripts/build_macos.sh
   - scripts/build_linux.sh

4. Include required resources:
   - example profiles
   - report templates
   - demo data

5. Update README with packaging instructions.

6. Add troubleshooting section:
   - port already in use
   - browser did not open
   - missing files
   - permission issues

# 16. Phase 5：放线菌特色功能

## Task 21：antiSMASH / BGC 注释整合

### Codex Prompt

Implement BGC annotation support.

Create src/actinoedit/annotation/bgc.py.

Requirements:

1. Read antiSMASH GenBank output or a simple BGC BED-like file.

2. Define BGCRegion dataclass:
   - contig
   - start
   - end
   - bgc_id
   - bgc_type
   - product

3. Annotate whether a guide is inside a BGC.

4. Annotate nearest BGC if guide is outside but close.

5. Add columns:
   - bgc_id
   - bgc_type
   - bgc_context

6. Add BGC information to Excel and HTML reports.

7. Add tests using artificial BGC records.

## Task 22：CRISPRi 模式

### Codex Prompt

Add CRISPRi design mode.

Requirements:

1. Add CLI and web option:

   mode = crispri

2. For gene targets, define candidate regions:
   - upstream promoter-like region
   - region near start codon
   - early CDS

3. Add strand annotation:
   - template
   - non_template

4. Add CRISPRi-specific position score.

5. Add output columns:
   - crispri_region_type
   - distance_to_start_codon
   - target_strand_relation

6. Keep wet-lab protocol details out of documentation.

7. Add tests.

## Task 23：碱基编辑分析模块

### Codex Prompt

Add base editing analysis mode.

Create src/actinoedit/core/base_editor.py.

Requirements:

1. Support computational analysis for:
   - CBE: C-to-T
   - ABE: A-to-G

2. Editing window should be configurable.

3. For guides inside CDS, predict codon-level consequences:
   - synonymous
   - missense
   - nonsense

4. Detect possible premature stop codon creation.

5. Detect bystander edits within the editing window.

6. Add output sheet:
   - predicted_edits

7. Add CLI command:

   actinoedit base-edit \
     --genome examples/demo_genome.fasta \
     --gff examples/demo_annotation.gff \
     --target geneA \
     --editor CBE

8. Add web UI option for base editing mode.

9. Add tests using artificial CDS examples.

# 17. Phase 6：本地数据库

## 目标

从“一次性设计工具”升级为“本地项目管理工具”。

支持：

菌株
基因组
基因
BGC
guide
编辑项目
验证结果

## Task 24：SQLite 数据库原型

### Codex Prompt

Add local SQLite database support for ActinoEdit.

Create src/actinoedit/db/.

Tables:

1. organism
2. genome
3. gene
4. bgc
5. guide
6. editing_project
7. validation_result

Requirements:

1. Use SQLModel or SQLAlchemy.

2. Add CLI:
   - actinoedit db init
   - actinoedit db import-genome
   - actinoedit db list-organisms
   - actinoedit db save-guides

3. Do not require a database for normal CLI design mode.

4. Add tests using temporary SQLite database.

## Task 25：本地 Web 数据库页面

### Codex Prompt

Add local database pages to ActinoEdit web app.

Requirements:

1. Add pages:
   - Organisms
   - Genomes
   - Genes
   - Guides
   - Editing Projects
   - Validation Results

2. Allow importing genome FASTA and annotation into local SQLite database.

3. Allow saving guide design results into database.

4. Allow browsing saved guides by organism, strain, target gene, and project.

5. Add export options:
   - CSV
   - Excel
   - project report

6. Keep database optional.

# 18. Phase 7：工业微生物数据库平台

## 目标

将 ActinoEdit 升级为工业微生物基因编辑数据平台。

功能包括：

1. 菌株数据库
2. 基因组数据库
3. 基因注释数据库
4. BGC 数据库
5. sgRNA 数据库
6. 编辑项目管理
7. 测序验证结果归档
8. 发酵表型数据关联
9. 多用户内网部署

## Task 26：PostgreSQL / 内网平台准备

### Codex Prompt

Prepare ActinoEdit for future lab intranet deployment.

Requirements:

1. Abstract database configuration:
   - SQLite for local single-user mode
   - PostgreSQL for multi-user intranet mode

2. Add config file support:
   - local.yaml
   - lab_server.yaml

3. Add environment variable support for database URL.

4. Add migration support using Alembic.

5. Update docs/database.md with:
   - local mode
   - lab server mode
   - backup strategy
   - data privacy notes

# 19. 最终开发顺序

## Week 1：CLI MVP

Task 1：项目骨架
Task 2：核心数据模型
Task 3：FASTA 解析
Task 4：GFF / GBK 解析
Task 5：PAM 模块
Task 6：sgRNA 扫描
Task 7：目标区域选择
Task 8：design 命令

产物：

actinoedit design
results/guides.csv

## Week 2：CLI 实用版

Task 9：脱靶搜索
Task 10：高 GC / 放线菌评分
Task 11：organism profiles
Task 12：统一 pipeline
Task 13：Excel / HTML 报告

产物：

actinoedit design --profile streptomyces --output-prefix results/geneA
results/geneA_guides.csv
results/geneA_report.xlsx
results/geneA_report.html

## Week 3：本地 Web MVP

Task 14：本地 Web 骨架
Task 15：文件上传和参数表单
Task 16：连接 pipeline
Task 17：结果表格、筛选和下载
Task 18：Demo 模式

产物：

actinoedit-web
http://127.0.0.1:8080

## Week 4：一键启动和本地封装

Task 19：一键启动器
Task 20：本地打包

产物：

ActinoEdit 本地应用
双击启动
自动打开浏览器

## Week 5：放线菌特色功能

Task 21：antiSMASH / BGC 整合
Task 22：CRISPRi 模式
Task 23：碱基编辑分析

产物：

ActinoEdit 放线菌特色版

## Week 6：本地数据库

Task 24：SQLite 数据库
Task 25：本地 Web 数据库页面

产物：

ActinoEdit Local Database

## Week 7+：工业微生物平台化

Task 26：PostgreSQL / 内网平台准备

产物：

ActinoEdit Industrial Microbe Platform

# 20. 里程碑定义

## Milestone 1：CLI MVP

完成后应支持：

用户提供 genome.fasta + annotation.gff
输入目标基因
输出候选 sgRNA CSV 表格

验收命令：

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --pam NGG \
  --output results/guides.csv

## Milestone 2：CLI 实用版

完成后应支持：

脱靶搜索
放线菌高 GC 评分
CSV / Excel / HTML 报告
微生物 profile 配置

验收命令：

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --profile streptomyces \
  --output-prefix results/geneA

## Milestone 3：本地 Web MVP

完成后应支持：

本地网页上传基因组和注释文件
选择微生物 profile
自定义 PAM / spacer / mismatch 参数
运行 sgRNA 设计
查看结果表格
下载报告

验收命令：

actinoedit-web

## Milestone 4：本地应用封装版

完成后应支持：

双击启动 ActinoEdit
自动打开浏览器
所有数据保存在本地
非编程用户可以使用

## Milestone 5：放线菌特色版

完成后应支持：

高 GC 评分
antiSMASH / BGC 注释
CRISPRi
碱基编辑
旁系同源基因 / 多拷贝基因风险提示

## Milestone 6：本地数据库版

完成后应支持：

菌株记录
基因组记录
guide 保存
编辑项目管理
验证结果归档

## Milestone 7：工业微生物平台版

完成后应支持：

多菌株
多项目
多用户
内网部署
数据库备份
长期知识积累

# 21. 第一轮给 Codex 的总 Prompt

I want to build ActinoEdit, a Python toolkit and local web application for CRISPR guide RNA design in actinomycetes and industrial microbes.

The first milestone is a CLI tool.
The second milestone is a local web application.
The future milestone is a local database and industrial microbe platform.

Important architecture requirement:
The core CRISPR design logic must be independent from both CLI and web UI.
Both CLI and web UI should call the same reusable pipeline function.

Please create the initial repository structure.

Requirements:

1. Use Python 3.10+.
2. Use src-layout.
3. Use typer for CLI.
4. Reserve a package namespace for a NiceGUI local web application.
5. Use pytest, ruff, and mypy.
6. Add AGENTS.md with project rules.
7. Add README.md.
8. Add pyproject.toml.
9. Add a smoke test.
10. Add tiny artificial demo FASTA and GFF files.
11. Add example organism profiles:
    - actinomycete
    - streptomyces
    - ecoli
    - bacillus
    - yeast
    - custom
12. Add CLI entry point:
    actinoedit
13. Add future web entry point:
    actinoedit-web

Do not implement core biological algorithms yet.
Focus on project structure and future extensibility.

The first command should work:

actinoedit --help

After implementation, run:

pytest
ruff check .

# 22. 第二轮给 Codex 的 Prompt

Now implement the core data models, FASTA parser, and GFF / GenBank parsers for ActinoEdit.

Requirements:

1. Create src/actinoedit/core/models.py.
2. Define typed dataclasses:
   - Contig
   - GeneFeature
   - TargetRegion
   - GuideCandidate
   - OffTargetHit
   - GuideScore
   - OrganismProfile

3. Implement FASTA parser:
   - src/actinoedit/io/fasta.py

4. Implement GFF3 parser:
   - src/actinoedit/io/gff.py

5. Implement GenBank parser:
   - src/actinoedit/io/gbk.py

6. Use 1-based inclusive coordinates for public genomic coordinates.
7. Add helper methods to convert to Python 0-based half-open slices.
8. Add pytest tests for all modules.

# 23. 第三轮给 Codex 的 Prompt

Implement PAM pattern matching, sgRNA scanning, and target resolution.

Create:

- src/actinoedit/core/pam.py
- src/actinoedit/core/scanner.py
- src/actinoedit/core/target.py

Requirements:

1. Support IUPAC PAM patterns.
2. Support NGG, NGA, NAG, TTTV, and NNGRRT.
3. Scan both forward and reverse strands.
4. Default:
   - SpCas9
   - PAM = NGG
   - spacer length = 20
5. Resolve target by:
   - locus_tag
   - gene name
   - coordinate string contig:start-end
6. Return GuideCandidate objects.
7. Add tests for PAM matching, guide scanning, and target resolution.

# 24. 第四轮给 Codex 的 Prompt

Implement the first complete actinoedit design command.

Command:

actinoedit design \
  --genome examples/demo_genome.fasta \
  --gff examples/demo_annotation.gff \
  --target geneA \
  --pam NGG \
  --spacer-length 20 \
  --output results/guides.csv

Requirements:

1. Load FASTA.
2. Load GFF or GenBank annotation.
3. Resolve target by locus_tag, gene name, or coordinate.
4. Scan guide candidates.
5. Output CSV.
6. Print a rich summary table.
7. Add integration tests.

This should be the CLI MVP.

# 25. 第五轮给 Codex 的 Prompt

Implement off-target search, guide scoring, organism profiles, and reports.

Requirements:

1. Implement src/actinoedit/core/offtarget.py.
2. Implement src/actinoedit/core/scoring.py.
3. Implement src/actinoedit/core/profiles.py.
4. Implement report modules:
   - CSV
   - Excel
   - HTML

5. Add profile support:
   --profile streptomyces

6. Add output prefix support:
   --output-prefix results/geneA

7. Output:
   - results/geneA_guides.csv
   - results/geneA_report.xlsx
   - results/geneA_report.html

8. Add tests.

# 26. 第六轮给 Codex 的 Prompt

Refactor ActinoEdit to use a reusable design pipeline.

Create src/actinoedit/core/pipeline.py.

Requirements:

1. Create DesignInput dataclass.
2. Create DesignResult dataclass.
3. Implement run_design_pipeline(input: DesignInput) -> DesignResult.
4. Update CLI to call run_design_pipeline.
5. The pipeline must not depend on CLI or web UI.
6. Add tests for pipeline execution.

# 27. 第七轮给 Codex 的 Prompt

Add a NiceGUI local web application for ActinoEdit.

Requirements:

1. Add command:

   actinoedit-web

2. Build a local web UI with:
   - genome FASTA input
   - annotation GFF / GBK input
   - organism profile dropdown
   - PAM input
   - spacer length input
   - max mismatches input
   - target input
   - Run Design button
   - results table
   - warning panel
   - download buttons

3. The web app must call run_design_pipeline.
4. Do not duplicate CRISPR design logic inside the web UI.
5. Add demo mode.
6. Add basic tests for web module imports.

# 28. 最终建议

最终推荐路线：

先 CLI
再 pipeline
再本地 Web
再一键启动
再数据库
最后平台化

ActinoEdit 的第一个真正实用版本应该是：

ActinoEdit Local v0.3

它应该支持：

用户上传任意微生物 genome.fasta
用户上传 GFF / GBK 注释
选择或自定义微生物 profile
自定义 PAM / spacer / mismatch 参数
设计 sgRNA
评估脱靶
输出 CSV / Excel / HTML 报告

这比直接开发传统 GUI 桌面软件更适合你的需求，也更容易从个人工具升级为工业微生物数据库平台。